A Metaheuristic Approach for Multiple Sequence Alignment

**October 2024**

**By**

**Peter Moorhouse**

**Student number 202247615**

**Word count: 2264**

Contents

[1. Project background and purpose 3](#_Toc179747138)

[1.1. Introduction 3](#_Toc179747139)

[1.2. Objectives 3](#_Toc179747140)

[1.2.1 Primary Objectives 3](#_Toc179747141)

[1.2.2 Secondary Objectives 4](#_Toc179747142)

[1.3. Scope 4](#_Toc179747143)

[1.4. Deliverables 5](#_Toc179747144)

[1.4.1 Software Releases 5](#_Toc179747145)

[1.4.2 Documents 5](#_Toc179747146)

[1.5. Constraints 6](#_Toc179747147)

[1.6. Assumptions 6](#_Toc179747148)

[2. Project rationale and operation 7](#_Toc179747149)

[2.1. Project benefits 7](#_Toc179747150)

[2.2. Project operation 7](#_Toc179747151)

[2.3. Options 8](#_Toc179747152)

[2.3.1 Programming Languages 8](#_Toc179747153)

[2.3.2 Algorithm Design 8](#_Toc179747154)

[2.4. Risk analysis and mitigation 8](#_Toc179747155)

[2.4.1 Risk Matrix 8](#_Toc179747156)

[2.4.2 Risk Analysis 9](#_Toc179747157)

[2.5. Ethical and legal considerations 10](#_Toc179747158)

[2.6. Commercial considerations 10](#_Toc179747159)

[3. Project methodology and outcomes 11](#_Toc179747160)

[3.1. Initial project plan 11](#_Toc179747161)

[3.1.1. Tasks and milestones 11](#_Toc179747162)

[3.1.2. Schedule Gantt chart 13](#_Toc179747163)

[3.2. Project control 14](#_Toc179747164)

[3.3. Project evaluation 14](#_Toc179747165)

[4. References 15](#_Toc179747166)

[5. Appendix a 17](#_Toc179747167)

[6. Appendix b 18](#_Toc179747168)

# Project background and purpose

## Introduction

In this project, a software tool will be developed to tackle the multi-objective optimization problem of Multiple Sequence Alignment (MSA) - a common analysis task in Bioinformatics. The tool will aim to produce high-quality alignments of biological sequences in a time-efficient manner.

Note: A brief glossary of terms related to the MSA problem has been provided in **Appendix a**.

## Objectives

### 1.2.1 Primary Objectives

**1. Perform Multiple Sequence Alignment in a Time-Efficient Manner**

The produced software should be able to align a typical testcase of 6 protein sequences within 10 seconds on a university desktop computer. The resulting alignment of sequences must be a valid solution – conserving the original sequence content and identifiers given as input.

**2. Assess the Viability of a Single-State Approach for Iterative Alignment**

To address their underrepresentation in recent studies, a single-state metaheuristic algorithm such as 'Simulated Annealing' should be implemented and assessed in its ability to guide an effective optimization process for MSA. A single-state form of the software could be contrasted against a population-based approach or assessed relative to an existing alignment tool.

**3. Support Established Bioinformatics File Formats**

The alignment tool should be able to read biological sequences from an established file format such as FASTA. Likewise, the tool should support an established file format for outputting sequence alignments, such as FASTA, PHYLIP or NEXUS (EMBOSS, n.d.). The user should be able to specify the input source and output destination as command-line arguments.

**4. Consistently Produce High-Quality Alignments of Sequences**

The final iteration of the alignment software should be tested against pre-existing alternatives in a comparative case study. Established alternatives that could be included in the study include: MAFFT, Clustal Omega & MUSCLE (Pais et al., 2014). The comparison should be performed using structural benchmarks from a publicly available dataset such as BAliBASE, with clear steps for reproduction. This is discussed further in **Section 3.3**.

### 1.2.2 Secondary Objectives

**5. Output a Set of Alignments Offering Different Objective Trade-offs**

Keeping step with recent research, the software should leverage multiple objective functions to guide the pareto-optimization process (Ibrahim et al., 2024). As output, the tool should produce a non-dominated set of at least 5 alignments that represent different compromises between the objectives.

**6. Support Batch Alignment of Multiple Files**

The alignment tool should support the alignment of a series of input files from a specified directory. The user should be able to specify a source and destination directory using command-line arguments. The software should work through each input in sequence and output the resulting alignments to the destination directory.

**7. Produce A Competitive Quality Alignment Tool**

The final product should aim to be a viable choice of alignment tool relative to at least one alternative tool in the structural benchmarking case study described in **objective 4**. To be considered competitive in solution quality relative to another option, the tool must be shown to produce either higher quality solutions on average or similar quality solutions with better time-efficiency.

## Scope

This project will entail the development of software that performs the specialist task of Multiple Sequence Alignment (MSA). The alignment tool will be developed using an agile methodology and leverage metaheuristic algorithms to tackle the MSA problem.

While a number of studies have explored metaheuristic approaches for MSA, this project aims to address the underrepresentation of single-state methods in recent research (Calvet et al., 2022). Further, the project offers opportunity to explore novel combinations of objective functions to guide the optimization process.

The project will conclude with a comparative case study, comparing the performance of the developed tool against established alternatives such as MAFFT, Muscle and Clustal Omega (Pais et al., 2014).

Despite being a key feature of some sequence alignment packages such as Clustal X (Larkin et al., 2007), the development of a rich graphical user interface (GUI) lies outside the scope of this project. Instead, emphasis is placed on producing high-quality alignments in a time-efficient manner.

## Deliverables

### 1.4.1 Software Releases

A series of iterations of a metaheuristic alignment tool ‘MAli’ will be developed using an iterative methodology. The individual iterations are outlined as follows:

**MAli v0.1** (November 12th, 2024)

* Should be able to read sequences from a suitable file format and perform MSA using a simple strategy to produce a valid (possibly low-quality) alignment as output.

**MAli v0.2** (November 26th, 2024)

* Should demonstrate iterative alignment using metaheuristic algorithms as a 'proof-of-concept', producing higher quality alignments than those of v0.1.

**MAli v1.0** (December 10th, 2024)

* Should present a full implementation of an iterative alignment tool, improving on v0.2 in either solution quality or time-efficiency.

**MAli v1.1** (January 14th, 2025)

* Should result from experimentation on the design from v1.0, with the goal of improving solution quality or time-efficiency.

**MAli v1.2** (January 28th, 2025)

* Should approximate the 'pareto front' of MSA solutions, producing a set of high-quality alignments as output for a decision maker to choose from.

**MAli v1.3** (February 11th, 2025)

* Should fulfil the documented functional and non-function requirements and offer a performance or quality improvement relative to all previous iterations of the software.

### 1.4.2 Documents

Two key documents will be produced as part of the project:

**Project Definition Document** (October 14th, 2024)

* A document clarifying the objectives, scope, and deliverables of the project. It should propose a timeline and evidence consideration of risks, mitigations and ethical concerns.

**Final Report** (April 1st, 2025)

* A comprehensive report which details key elements of the project and documents efforts to meet the objectives outlined. The report should include a literature review and conclude with a critical evaluation of the project.

## Constraints

In order to be a viable choice of alignment tool for bioinformaticians, the software must be compatible with established bioinformatics file formats. This is also necessary to enable effective assessment of the tool as outlined in **Section 3.3**.

With existing alignment tools in mind, a suitable format should be chosen for reading sets of sequences as input, and outputting alignments of sequences respectively. Potential formats to consider for outputting alignments include FASTA, PHYLIP and NEXUS (EMBOSS, n.d.).

## Assumptions

This work is predicated on the assumption that the performance of alignment software as assessed via structural benchmarking is indicative of the tool's real-world performance at Multiple Sequence Alignment (MSA). An assumption of this nature is necessary as none of the project staff are bioinformaticians, and an external review cannot be commissioned due to financial constraints.

As described by Bahr et al. (2001), structural benchmarks are designed to offer a comprehensive evaluation for sequence alignment software. Today, their use is prevalent in the literature. In a review of 45 recent papers, structural benchmarking was found to be the most popular quality measure for MSA (Ibrahim et al., 2024).

# Project rationale and operation

## Project benefits

If successful, the project will provide an evidenced perspective on the viability of a single-state approach for iterative sequence alignment - a gap in recent research. This could draw attention to single-state methods as candidates for further research. Additionally, the project has scope to contribute to the current understanding of pareto-optimization for MSA, as a new combination of objective functions could be found to be highly effective.

Should the software be shown to produce solutions of sufficiently high quality, the aligner could serve a role alongside other software packages in consensus-based sequence alignment or see direct use as a preference choice by some bioinformaticians. In both these scenarios, the project could serve to improve the accuracy of bioinformatics analysis processes.

## Project operation

To inform the software design and experiments that follow, a literature review will be conducted. Key research tasks will include identifying a suitable way to model the problem, determining which metaheuristic techniques are most applicable to MSA, and collating a selection of objective functions to experiment with.

An agile methodology will be used for the iterative development of the software. Drawing from the SCRUM framework (Schwaber & Sutherland, 2020), development will take place in a series of two-week sprints for which work items are selected from a prioritized backlog.

Each sprint will aim to fulfil a specific goal, such as improving the time-efficiency of the algorithm. The conclusion of each sprint will involve a reflection on progress within the sprint and see the release of a new version of the software – accompanied by details of its performance in testing.

Once the final iteration of the software has been developed, a comparative study will be used to assess the tool relative to established alternatives such as MUSCLE and MAFFT (Pais et al., 2014). This will enable a comprehensive evaluation of the project (discussed in **Section 3.3**).

## Options

### 2.3.1 Programming Languages

The choice of programming language will likely be informed by the high-level design of the software, after having captured the requirements. A simpler design may be feasible in C++, which may offer performance benefits over other languages. A design with greater complexity, or clear opportunities for unit testing may be a reason to use C# due to its rich ecosystem of supporting tools.

### 2.3.2 Algorithm Design

In designing the algorithm there are a wide range of metaheuristic strategies to choose from, each with different properties, design choices and parameters. In addition to the choice of a strategy, the configuration of its parameters also presents options to be considered. Further, the literature surrounding MSA offers a selection of objective functions for the problem (Ibrahim et al., 2024).

These many different areas of decision-making present a significant challenge in developing a proficient alignment tool. It is for this reason that an iterative development methodology has been proposed in SCRUM, as each successive sprint of development presents an opportunity to experiment and find ways to improve on the design.

## Risk analysis and mitigation

### 2.4.1 Risk Matrix

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | Likelihood (L) | | |
| 1 - Low | 2 - Medium | 3 - High |
| Severity (S) | 1 - Very Low | 1 | 2 | 3 |
| 2 - Low | 2 | 4 | 6 |
| 3 - Medium | 3 | 6 | 9 |
| 4 - High | 4 | 8 | 12 |
| 5 - Very High | 5 | 10 | 15 |

***Figure 2.4.1*** *A risk matrix showing how Risk Impact can be estimated using Likelihood and Severity.*

### 2.4.2 Risk Analysis

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk | Raw Risk | Mitigation | L | S | Residual Risk |
| Hard disk failure | 5 | Proactive: Make use of cloud storage services for key files relating to the project wherever possible. Maintaining copies on multiple platforms will further reduce the risk of losing work. | 1 | 1 | 1 |
| Poor project planning | 6 | Proactive: Break anticipated tasks down until they are shorter than two weeks in duration. Discuss these tasks with the project supervisor and agree on clear milestones to indicate progress. | 2 | 2 | 4 |
| Final product fails testing due to bugs | 10 | Reactive: Since an iterative development methodology is in place, select a previous iteration of the software to be used as the final version. Attempt a fix if enough time is available. | 2 | 2 | 4 |
| Insufficient documentation for use of the software | 10 | Proactive: All released iterations of the software must include a clear ‘README’ file explaining software functionality and giving directions for use. | 1 | 3 | 3 |
| None of the released iterations produce valid solutions | 8 | Proactive: Ensure that producing valid solutions to the MSA problem is one of the first requirements to be satisfied by a software release, prioritized over performance and solution quality. | 1 | 4 | 4 |
| Researcher becomes hospitalised due to sudden illness | 5 | Reactive: Notify the project supervisor of this as soon as possible. Discuss how the project plan can be adapted if necessary and contact student services. | 1 | 4 | 4 |
| Project supervisor becomes unavailable | 4 | Reactive: Discuss this circumstance with the module lead if it occurs. | 1 | 2 | 2 |
| Scope creep results in the project being unfinished | 6 | Proactive: Ensure that any work taken on aligns with primary or secondary objectives for the project. Prioritize primary objectives. | 1 | 2 | 2 |
| External datasets for testing become unavailable | 3 | Reactive: Generate synthetic test data for testing or create a set of simple testcases by hand. Use this data instead and communicate the compromise. | 1 | 2 | 2 |

***Figure 2.4.2*** *Table of Risks and Mitigations*

## Ethical and legal considerations

The project will not involve test subjects or sensitive user data. All data to be used with the software will be either entirely synthetic or sourced from well-documented, reputable datasets – and used in accordance with their license terms. As such, the project has no foreseeable ethical implications and complies with relevant legislation, such as the Data Protection Act (2018).

## Commercial considerations

If undertaken independently from the University of Hull, an estimated cost for this project is £11663.00. A breakdown of this estimate is presented in the table below. The key considerations for expenditure were project staff, software subscriptions and access to journal articles.

|  |  |  |  |
| --- | --- | --- | --- |
| **Title** | **Rate** | **Quantity** | **Total Cost** |
| Undergraduate Researcher | £16.00/h | 400 hours | £6400.00 |
| Project Supervisor - Level 9 | £110.00/h | 20 hours | £2200.00 |
| GitHub Enterprise | £16.04/mo\* | 9 months | £144.36 |
| Visual Studio Enterprise | £190.96/mo\* | 9 months | £1718.64 |
| Literature Access Budget | £1200.00 | -- | £1200.00 |
| **Total Cost** | | | **£11663.00** |

\*Costs converted to GBP from United States Dollar (USD)

***Table 2.6*** *Breakdown of estimated costs for the project – totalling £11663.00.*

While typically not directly monetised, work of this nature may be eligible for charitable funding as it offers potential contribution to bioinformatics and applied soft computing. Alternatively, a project of this kind could attract private investment for an exclusive research tool that may offer a competitive advantage – for example in the pharmaceutical industry.

# Project methodology and outcomes

## Initial project plan

## Tasks and milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | ID | Task/Milestone Details | Priority | Est. Duration |
| Planning | 1.1 | Define a set of aims and objectives to inform the project direction. | High | 3 days |
| Planning | 1.2 | Consider any causes for ethical concern. Document potential risks and appropriate mitigations. | Medium | 1 week |
| Planning | 1.3 | Break down and sequence project tasks to produce a Gantt chart of the project schedule. | Medium | 1 week |
| PDD | 2.1 | Write a section covering the project aims, objectives and scope. Define a set of deliverables. | High | 3 days |
| PDD | 2.2 | Write a section conveying the benefits of the project and how it will be conducted. | Medium | 3 days |
| PDD | 2.3 | Ask for feedback on current PDD draft, then make revisions. | Low | 1 day |
| PDD | 2.4 | Detail an account of how the project will be undertaken in terms of tasks and scheduling. | Medium | 3 days |
| PDD | 2.5 | Ensure that the document is well-presented and coherent. | Low | 3 days |
| PDD | M-A | **14th Oct, '24** - The Project Definition Document (PDD) has been completed. | Milestone | 3 weeks |
| Report | 3.1 | Write a section introducing the project including its aims, objectives and context. | Low | 1 week |
| Report | 3.2 | Conduct a literature search, reading papers and building an overall narrative for the review. | High | 2 weeks |
| Report | 3.3 | Read relevant articles and write about metaheuristics and their applications. | Medium | 3 weeks |
| Report | 3.4 | Read relevant articles and write about the history of MSA software and approaches. | Medium | 3 weeks |
| Report | M-B | **25th Oct, '24** - The literature review has been completed. | Milestone | 5 weeks |
| Report | 4.1 | Capture a discrete set of requirements to direct the design and development of the tool. | High | 3 days |
| Report | 4.2 | Produce UML diagrams as high-level software design incl. Use Case, Package, Class diagrams. | Medium | 3 days |

***Figure 3.1.1a*** *– A table of tasks & milestones covering project planning, report writing and software design. (Part 1 of 2)*


|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | ID | Task/Milestone Details | Priority | Est. Duration |
| Report | 4.3 | Ask for feedback on literature review and design sections, then make revisions. | Low | 2 weeks |
| Report | 4.4 | Write a technical background section on the MSA problem to provide context for readers. | Low | 2 weeks |
| Report | 4.5 | Evaluate the project as a whole, including comments on development and software testing. | High | 2 weeks |
| Report | 4.6 | Ask for feedback on technical background and evaluation sections, then make revisions. | Low | 2 weeks |
| Report | M-J | **1st Apr, '25** - The final report has been completed, giving a detailed account of the project. | Milestone | 6 months |
| Soft. Dev. | M-C | **12th Nov, '24** - MAli v0.1 is released - a basic tool that produces low quality, but valid solutions for MSA. | Milestone | 2 weeks |
| Soft. Dev. | M-D | **26th Nov, '24** - MAli v0.2 is released - introducing a metaheuristic algorithm to guide the alignment. | Milestone | 2 weeks |
| Soft. Dev. | M-E | **10th Dec, '24** - MAli v1.0 is released - an improvement on v0.2 and indicative of a full implementation. | Milestone | 2 weeks |
| Soft. Dev. | M-F | **14th Jan, '25** - MAli v1.1 is released - resulting from experimentation on the v1.0 design. | Milestone | 2 weeks |
| Soft. Dev. | M-G | **28th Jan, '25** - MAli v1.2 is released - producing a selection of high-quality solutions as output. | Milestone | 2 weeks |
| Soft. Dev. | M-H | **11th Feb, '25** - MAli v1.3 is released – fulfilling the defined requirements as a capstone of development. | Milestone | 2 weeks |
| Evaluation | 5.1 | Test the defined functional & non-functional requirements using a university desktop computer. | High | 1 week |
| Evaluation | 5.2 | Test the tool’s performance relative to available alternatives using structural benchmarking. | Medium | 1 week |
| Evaluation | 5.3 | Analyse the performance and quality of the tools tested in 5.2. Discuss the results. | Medium | 1 week |
| Evaluation | M-I | **4th Mar, '25** - Software requirements have been tested and a case study has been completed. | Milestone | 3 weeks |

***Figure 3.1.1b*** *– A table of tasks & milestones covering report completion, software releases, and evaluation of the project. (Part 2 of 2)*

#### A Note on Development Work Items

The development of the software will be undertaken with the agile principles (Beck et al., 2001) in mind. In order to be open to change, a prioritized backlog of work items has been provided in place of definitive tasks (see **Appendix b**). This backlog will likely be revised and expanded over the course of development, to accommodate new priorities identified from research and ultimately produce a more valuable product.

## Schedule Gantt chart



***Figure 3.1.2*** *– Gantt chart illustrating the planned schedule for the project. Individual development sprints have been collapsed for presentability.*

## Project control

To manage the project effectively, upcoming tasks from the project schedule will be added to an online task board such that their progress can be monitored. Progress on tasks, especially deliverables and milestones will be discussed with the project supervisor, with reference to the project schedule. This will give opportunity to make adaptations if necessary.

Throughout the project, new development work items will be identified and added to the prioritized backlog to be assigned to sprints. For each sprint, a short document will be included in the final report including the sprint goal, development changes and a reflection on progress. As described in **Section 3.3** below, the performance of the software will be assessed as part of each release and in a comparative case study once development has been completed.

A successful project would see the development of a performant alignment tool, fulfilling all functional and non-functional requirements, along with an evidenced account of its performance.

## Project evaluation

For transparency and reproducibility, the methodology of all experiments, release testing and studies will be clearly documented to support their reproduction. This will include details such as initial settings, release versioning, and references to specific test cases where possible.

As stated in **Section 1.6**, the quality of solutions produced by the developed software will be assessed using structural benchmarking. This method of assessment compares alignments produced by MSA software against high-quality references constructed by experts (Thompson et al., 1999).

The solution quality and time-efficiency of the software will be assessed as part of each software release, rotating through partitions of a benchmarking dataset. Once development has concluded, the developer will assess the software (using a university desktop computer) on its fulfilment of the functional and non-functional requirements captured in Task 4.1.

Finally, the tool will be analysed in a structural benchmarking case study alongside established alternatives such as MAFFT, Muscle and Clustal Omega (Pais et al., 2014).

This study will be used to frame the performance of the software in the context of

Following this, the overall success of the project can be evaluated with reference to the original aims and objectives.

# References

Bahr A., Thompson J.D., Thierry J.-C. & Poch O. (2001) BAliBASE (Benchmark Alignment dataBASE): enhancements for repeats, transmembrane sequences and circular permutations. *Nucleic Acids Research*, 29(323–326). <https://doi.org/10.1093/nar/29.1.323>

Beck K., Beedle M., van Bennekum A., Cockburn A., Cunningham W., Fowler M., Grenning J., Highsmith J., Hunt A., Jeffries R., Kern J., Marick B., Martin R.C., Mellor S., Schwaber K., Sutherland J. & Thomas D. (2001) *Principles behind the Agile Manifesto.* <https://agilemanifesto.org/principles.html> [Accessed 11 Oct 24].

Biosynthesis (n.d.) *Bioinformatics Glossary.* <https://www.biosyn.com/bioinformatics.aspx> [Accessed 11 Oct 24].

Calvet L., Benito S., Juan A.A. & Prados F. (2022) On the role of metaheuristic optimization in bioinformatics. *International Transactions in Operational Research*, 30(6). <https://doi.org/10.1111/itor.13164>

Data Protection Act (2018) Chapter 12. <https://www.legislation.gov.uk/ukpga/2018/12/contents> [Accessed 11 Oct 24].

EMBOSS (n.d.) *Sequence Formats*. <https://emboss.sourceforge.net/docs/themes/SequenceFormats.html> [Accessed 11 Oct 24].

Ibrahim M.K., Yusof U.K., Eisa T.A.E. & Nasser M. (2024) Bioinspired Algorithms for Multiple Sequence Alignment: A Systematic Review and Roadmap. *Applied Sciences*, 14(6). <https://doi.org/10.3390/app14062433>

Larkin M.A., Blackshields G., Brown N.P., Chenna R., McGettigan P.A., McWilliam H., Valentin F., Wallace I.M., Wilm A., Lopez R., Thompson J.D., Gibson T.J. & Higgins D.G. (2007) Clustal W and Clustal X version 2.0, *Bioinformatics*, 23(2947–2948). <https://doi.org/10.1093/bioinformatics/btm404>

Pais F.S., Ruy P.C., Oliveira G. & Coimbra R.S. (2014) Assessing the efficiency of multiple sequence alignment programs. *Algorithms for Molecular Biology,* 9(4). <https://doi.org/10.1186/1748-7188-9-4>

Schwaber, K. & Sutherland, J. (2020) *The Scrum Guide.* <https://scrumguides.org/scrum-guide.html> [Accessed 11 Oct 24].

Sievers F., Wilm A., Dineen D., Gibson T.J., Karplus K., Li W., Lopez R., McWilliam H., Remmert M., Söding J., Thompson J.D. & Higgins D.G. (2011) Fast, scalable generation of high-quality protein multiple sequence alignments using Clustal Omega. *Molecular Systems Biology*, 7:539. <https://doi.org/10.1038%2Fmsb.2011.75>

Thompson J.D., Plewniak F., Poch O. (1999) BAliBASE: a benchmark alignment database for the evaluation of multiple alignment programs. *Bioinformatics*, 15(87–88). <https://doi.org/10.1093/bioinformatics/15.1.87>

# Appendix a

#### Multiple Sequence Alignment – Glossary

**Alignment** – A matrix of ASCII characters resulting from the comparison of biological sequences to highlight regions of similarity that may represent evolutionary relationships. (Biosynthesis, n.d.).

**BAliBASE** – A collection of structural reference alignments of protein sequences, for use in structural benchmarking to evaluate MSA software (Thompson et al., 1999).

**Biological Sequence** – A sequence of residues (nucleotide bases or amino acids) that make up a molecule – generally a protein, DNA or RNA (Calvet et al., 2022).

**Multiple Sequence Alignment (MSA)** – The process of aligning a set of biological sequences to best highlight potential evolutionary relationships between the sequences. (Biosynthesis, n.d.).

**Substitution Matrix** – A matrix used to score individual pairs of residues within a column of an alignment. These matrices are a source of domain knowledge, having been constructed based on models of protein evolution, and indicate how likely a pair of residues are to have once shared a position in a common ancestor (Biosynthesis, n.d.).

**Structural Benchmarking** – The evaluation of an alignment software tool, by comparing alignments produced by the tool against high-quality structural reference alignments of the same sequences (Thompson et al., 1999).

**Structural Reference Alignment** – An alignment of protein sequences constructed by experts in the field based on the known 3D structure of the molecules, from which certain evolutionary relationships can be inferred (Thompson et al., 1999).

# Appendix b

#### Development Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| ID | Software Functionality | Priority | Relative Cost |
| Dev-01 | Can load a set of biological sequences from an appropriate bioinformatics file format. | Medium | 3 |
| Dev-02 | Given sequences to align, produces a valid solution - independent of quality. | High | 8 |
| Dev-03 | Can output aligned sets of sequences using an appropriate bioinformatics file format. | Medium | 3 |
| Dev-04 | Employs a metaheuristic algorithm (such as Genetic Algorithm) to guide the alignment process. | Medium | 13 |
| Dev-05 | Makes use of an established substitution matrix in evaluating alignment states during optimization. | Low | 8 |
| Dev-06 | Demonstrates MSA using a single-state metaheuristic algorithm - such as Simulated Annealing. | Medium | 13 |
| Dev-07 | Leverages multiple objective functions to guide the alignment optimization process. | Low | 13 |
| Dev-08 | Approximates the Pareto Front, outputting a set of solutions that offer different trade-offs. | Low | 21 |
| Dev-09 | Aligns sets of 6 typical protein sequences within 10 seconds on a university machine. | Low | 8 |
| Dev-10 | Consistently produces higher quality solutions than random selection of a candidate. | High | 3 |
| Dev-11 | Consistently produces higher quality solutions than a greedy heuristic. | Medium | 5 |
| Dev-12 | Produces alignments of a quality comparable to currently available alternatives. | Medium | 13 |
| Dev-13 | Performs alignment with a time-efficiency comparable to currently available alternatives. | Low | 21 |
| Dev-14 | Interface displays progress on the current alignment task - in terms of time or iterations. | Low | 2 |
| Dev-15 | Supports batch alignment of a series of sets of sequences from a directory. | Low | 3 |
| Dev-16 | Employs a heuristic to estimate a number of iterations needed to align each set of sequences. | Medium | 5 |

***Figure******6.0*** *– Table of software functionalities that make up the current development backlog – to be assigned to sprints as work items.*