## Slide 1: Ethics, risk and the law
Dr P A Robinson
600091 Honours Stage Project

## Slide 2: Ethics
Alongside your PDD, you must complete the online ethics checklist
  AKA the Twelve Questions Of Doom
This concerns the research ethics of doing your project
It does not consider the effects of your project’s output on the wider world
  You’ll address that in your final report
So what do you need to think about?

## Slide 3: What do you need to consider?

## Slide 4: Some ethical issues
Data Privacy and Confidentiality
Bias and Fairness in Algorithms
Informed consent
Digital Accessibility
Misuse or dual use of technology
Accountability and Transparency
Academic integrity

## Slide 5: Research ethics
All research at the University requires ethical approval
  In advance
What is research?
  Creation of new knowledge.
  Collection of data.

## Slide 6: University Ethics
University code of ethics
  https://share.hull.ac.uk/Services/Governance/PolicyDocuments/University%27s%20Code%20of%20Ethics.docx
University research ethics policy:
  https://share.hull.ac.uk/Services/RI/RI%20Documents/Research%20Ethics%20Policy%201.0.pdf
Research ethics is most apposite

## Slide 7: Your ethics checklist
Are you going to use other people in your work?
  Testing your software
  Giving feedback
  As test subjects for whatever your software does
If “No”: <smiley face>
If “Yes”, answer the Twelve Questions Of Doom

## Slide 8: Ethics check questions
Will participants be exposed to any risks greater than those encountered in their normal working life?
Will the experimental materials be paper-based, or comprise software running on standard hardware?
Will participants give explicit consent?
Will incentives be offered to the participants?

## Slide 9: Ethics check questions
Will information about the evaluation or materials be intentionally withheld from the participants?
Will any participant be under the age of 16?
Will any participant have an impairment that may limit their understanding or communication?
Are you or your supervisor in a position of authority or influence over any of the participants?

## Slide 10: Ethics check questions
Will all participants be informed that they can withdraw at any time?
Will all participants be informed of your contact details?
Will the evaluation will not be discussed with all the participants at the end of the session, with the opportunity for them to to ask questions?
Will all the data collected from the participants be stored securely in an anonymous form?

## Slide 11: Your options
Your project does not involve other people in the collection of information
  No ethical review required
Your project does involve other people, but complies with the entire twelve point ethical checklist
  No ethical review required
Your project does not comply with all of the twelve points in the checklist and
  Ethical review required. Complete and submit ethical approval form. Do not do the research until it is approved.
Your project does not comply with all of the twelve points in the checklist, but your supervisor already has ethical approval for this research
  No new ethical approval required

## Slide 12: Ethical review
Undergraduate students are not permitted to conduct high ethical risk research.
Review by module lead and programme lead
  Recommend outcome
Faculty ethics panel makes decision
University has a policy on conduct of student surveys
  Check with your supervisor

## Slide 13: Risky business?
What risks might endanger your project?

## Slide 14: What is a risk?
Discrete events
  Hard disk fail
  File corruption
  Supervisor/customer/client departure
  Project requirements change
  Ill health
Evolving situations
  Falling behind because of inaccurate estimation
  Deteriorating relationship with client
  Think about warning signs and triggers in advance

## Slide 15: Potential project risks
Scope creep
Schedule issues
External changes
It doesn’t work!
Time management
Inaccurate estimation
I can’t get hold of…
Time overrun
This is not a comprehensive list

## Slide 16: Types of risk
Technical
External
Organisational
Project management

## Slide 17: Use your mind(map)

## Slide 18: A small aside about risk assessments
IF your project involves activities which might cause harm:
  Manufacturing processes
    Soldering, cutting,…
  Operating equipment
    Flying drones, driving robots
    Using VR equipment
  Interacting with external software services
THEN you will need to complete risk assessments for these activities before you do them
  This is separate to the risk analysis for your PDD

## Slide 19: Risk analysis
Identify risks
Assess impact of risks
Mitigate critical risks
Control residual risk
Keep risks up to date

## Slide 20: Risk impact - Likelihood
How likely is it that this risk will happen?
Low, Medium, High (1, 2, 3)
  Big earthquake in the UK – Low likelihood
  Hard drive failure – Medium likelihood
  Illness due to common cold – High likelihood
  Global pandemic…

## Slide 21: Risk impact - Severity
How substantial will the consequence of the event be?
Very low – very high (1 - 5)
  Very low – inconvenient; need to restore from backup; lose an hour’s work
  Medium – delay to project; final result affected
  Very high – project failure

## Slide 22: Risk impact
Risk impact = likelihood × severity
Resultant number is meaningless, but serves to rank risks
Make provision for the most important ones first
Accept the least important?

## Slide 23: Risk matrix
Risk | Likelihood | Severity | Impact
Computer failure | 2 | 4 | 2 × 4 = 8
Illness for more than a week | 1 | 3 | 1 × 3 = 3
Technical issue (be specific) | 2 | 3 | 2 × 3 = 6
Inability to get training data for ML | 1 | 5 | 1 × 5 = 5
… |  |  | 
Identify most important risks
  80:20 rule as bare minimum
Describe mitigation strategy for each
  Determine residual risk

## Slide 24: You need a mitigation plan
You’ve identified a set of risks
What will you do to prevent them?
What will you do if they happen?
What will the effects be?
How will you minimise or overcome the effects?
What if you can’t?

## Slide 25: Dealing with risks (mitigation)
Avoid
  Do you need to do this particular thing?
  Is there an alternative approach?
Transfer
  Can someone else take the risk?
  Don’t claim credit for the work of others, though!
Reduce
  Can you reduce the likelihood of the risk happening?
    Don’t store your work on a single memory stick
  Can you reduce the severity?
    Keep backups so if it happens you don’t lose much
Accept
  Sometimes you just have to
Contingency
  Build extra time into critical tasks just in case
  Remember Parkinson’s law!

## Slide 26: Residual risk
Risk | Raw risk | Mitigation | L | S | Residual risk
Computer failure | 8 | Ensure development environment is available on multiple computers | 2 | 1 | 2 × 1 = 2
Illness for more than a week | 3 | Include contingency time in project | 1 | 2 | 1 × 3 = 2
Technical issue (be specific) | 6 | Investigate possible alternatives in advance | 2 | 2 | 2 × 2 = 4
Inability to get training data for ML | 5 | Ensure data sets are available from other sources | 1 | 1 | 1 × 5 = 1
… |  |  |  |  | 
Describe mitigation strategy for each
  Determine residual risk
  Repeat if necessary
Update the register at intervals – risks change!

## Slide 27: What to do
You need a risk review in your PDD
  Use the project plan to inform it
  Make sure you have mitigation plans
  Keep it up to date
Give it some proper thought
You also need to think about data!

## Slide 28: Legal matters
Your project must comply with the law
  But what laws are relevant?
What legal matters must you consider?

## Slide 29: Legal matters you might consider
Data protection and the GDPR
Intellectual property
Copyright and licensing
Computer misuse
Confidentiality
Health and safety
Discrimination and equality